LENS PROJECT

Launch Plan

Version 3.0 — April 12, 2026 — Post-stress-test revision — CONFIDENTIAL

PHASE 1: VALIDATE (NOW — APRIL 2026)

Confirm role lens resonance + lens quality.

Confirm that the role lens concept resonates with retained boutiques as solving real stakeholder alignment pain. Confirm that candidate lenses produce a step-function improvement over resumes. Collect structured feedback from 10–15 testers.

Phase 1 status: Most deliverables DONE. Edie Hunt call COMPLETE (exec recruiters are the buyer, $300K+ only). LLM stress test COMPLETE (8 confirmed pivots). Remaining: role lens validation conversations, tester completion, Beth Stewart follow-up.

| Metric | Target |
| --- | --- |
| Testers completing full discovery | 10–15 people |
| “Feels like you” score (1–10) | Average 7+ |
| “Better than resume” response | >70% Yes or Partially |
| Role lens validation conversations | 3–5 retained boutique partners |
| Role lens resonance | ≥2/5 would trial on active search |
| NDAs signed (James, Todd) | 2/2 |

PHASE 2: ROLE LENS PILOT (MAY — JULY 2026)

Build and trial the role lens with boutiques.

Design the role lens stakeholder intake. Manually facilitate 2–3 role lens sessions with willing firms. Produce client-facing search briefs. Begin adding candidate lenses where firms are willing. Free consumer tool live as methodology demonstration.

| Metric | Target |
| --- | --- |
| Role lens sessions facilitated | 2–3 active searches |
| Partner says “better than current process” | ≥2/3 |
| Free consumer lens documents generated | 100+ |
| Consumer completion rate | >60% of users who start |
| Email waitlist signups | 200+ |
| Coach partner inquiries | 3–5 coaches interested |

PHASE 3: REVENUE (AUGUST — OCTOBER 2026)

Per-search revenue + daily briefings.

Offer per-search pricing ($2–5K) to firms that trialed in Phase 2. Launch daily briefing emails as paid consumer subscription ($50/month). White-label option available for firms. Begin outcome data collection (time-to-slate, offer acceptance).

| Metric | Target |
| --- | --- |
| Firms paying per-search | ≥1 committed, others expressing intent |
| Per-search revenue | $5–15K/mo from exec search |
| Consumer subscribers ($50/mo) | 50+ |
| Briefing open rate | >50% |
| Consumer churn rate | <10% monthly |
| Outcome data points collected | Track on every search |

PHASE 4: SCALE (NOVEMBER 2026+)

Expand firms. Embed process. Raise on traction.

Expand to 10–20 lighthouse firms. White-label available at subscription tier. Begin collecting longitudinal outcome data. Raise seed ($750K) on demonstrated traction or bootstrap to profitability. Convert patent to nonprovisional (deadline: March 24, 2027).

| Metric | Target |
| --- | --- |
| Firm pilots | 10–20 retained boutiques |
| Firm subscription conversions ($30–80K/yr) | 5–8 firms |
| Consumer subscribers | 500+ by M18 |
| ARR (exec search + consumer) | $300K+ |
| Active coach personas | 5–10 |
| Seed round | $750K raised (or bootstrap) |
| Patent conversion | Nonprovisional filed by 3/24/27 |

KEY RISKS

Updated post-stress-test.

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Role lens doesn’t resonate | Critical | Validate with 3–5 retained boutique partners before building. If no pull, defer enterprise to consumer-only. |
| Technology defensibility low (3–4/10) | High | Moat is process embedding + white-label + outcome data, not tech. Patent is narrow. Build switching cost through workflow integration. |
| Oh/Wang/Mount overclaim damages credibility | High | Reframed as “inspiration” in all materials. Validation study planned Phase 3. |
| Portability is not a moat | Medium | Stop counting in moat stack. Use as sales feature (“you own your data”). Build real moat through embedding. |
| Coach market too diffuse for distribution | Medium | Coaches are quality moat, not primary GTM. Lead with founder-led sales to boutiques. |
| Incumbents ship comparable in one sprint | Medium | The conversation is one sprint. The end-to-end workflow + client-facing artifact + analytics is harder. Ship fast, embed deep. |
| $50M+ standalone unlikely | Low | Accept $5–15M ARR as realistic niche. Plan for acquisition or PE expansion as exit paths. |

Eric Zelman · zelman@gmail.com · Lens Project · April 12, 2026

lens-launch-plan-v3.0 · Post-stress-test revision · CONFIDENTIAL