LENS PROJECT

90-Day Validation Plan

v2.0 | April 12, 2026 | Post-stress-test revision

Truth discovery, not product development. Every experiment answers a binary question.

OPERATING PRINCIPLE

Role lens first. Then candidate. Then match.

The stress test (4 AI models, 2 prompt versions) confirmed: the wedge into exec search is NOT “help me understand this candidate better.” It’s “help the five partners at this firm agree on what they’re actually looking for — and produce a client-facing artifact that’s obviously better than the Word doc they currently send.”

The validation loop is now:

Role Lens → Stakeholder Alignment → Candidate Lens → Bidirectional Score → Client Deliverable

If the role lens doesn’t resonate with retained boutiques, the enterprise thesis collapses to consumer-only.

WHAT ALREADY EXISTS

| AI-guided intake form (LensIntake.jsx, live Claude API) | DONE |
| --- | --- |
| Serverless proxy (/api/discover, /api/synthesize, /api/score) | DONE |
| Role Lens Scorer (R→C, 9 modes, Vercel) | DONE |
| Candidate Lens Scorer (C→R, operational 4+ months) | DONE |
| Bidirectional matching spec (documented, not production) | SPEC’D |
| Feedback form + Airtable backend | DONE |
| Provisional patent (App #64/015-187) | DONE |
| Tester cohort (13+ in pipeline) | ACTIVE |
| Core narrative v1.4 (post-stress-test) | DONE |
| Strategic brief v1.4 (post-stress-test) | DONE |
| Investor pitch v6.0 (rebuilt from stress test) | DONE |
| Exec recruiting doc v2.0 (role-lens-first) | DONE |
| LLM stress test synthesis (8 confirmed pivots) | DONE |
| Edie Hunt validation call (April 7) — exec recruiters are the buyer, $300K+ only | DONE |
| Role lens stakeholder intake design | NOT BUILT |
| Beth Stewart / Trewstar intro (sent, no response) | PENDING |

PHASE 1: DAYS 0–30

Validate the role lens concept.

Central question: Does structured stakeholder alignment resonate as solving real pain for retained boutiques? Will a search firm trial this on one active search?

Experiment 1: Role Lens Resonance (NEW)

Question: Does the concept of a structured role lens — capturing stakeholder alignment before any candidate enters the funnel — resonate with exec recruiters?

Setup: 3–5 validation conversations with retained boutique partners. Lead with: “How do you currently align stakeholders on what a search really requires?” Test: Does late-stage misalignment kill searches? Would a structured artifact help?

Pipeline: Beth Stewart (Trewstar, board placements). Anne/Rob Birdsong (hiring leader perspective). Bob Slaby (exec recruiter intros). Edie Hunt’s network.

GREEN: ≥2/5 say this solves a real problem and would trial on one search.

YELLOW: Interesting but won’t trial. Problem is real, timing/trust barrier.

RED: “We already handle this.” No pull. Defer enterprise thesis.

Experiment 2: Lens Quality (Retained from v1.1)

Question: Does the candidate lens produce a step-function improvement over a resume?

Setup: 20–30 users from personal network. Mix: actively searching (10+), employed/exploring (10+), coaches/HR (5+). Full 8-section discovery. Structured feedback.

GREEN: ≥50% “better than resume” AND “would share.” Average “feels like me” ≥7/10.

RED: <30% positive. Concept rejected.

Experiment 3: Scoring Insight (Retained)

Question: Does scoring a real opportunity against the lens produce surprise or changed thinking?

GREEN: ≥50% report surprise or changed thinking. ≥60% scoring matches gut.

Experiment 3b: Enterprise Thesis — COMPLETE

Edie Hunt call (April 7): VALIDATED with constraints. Deep discovery only justified at $300K+/board-level. Exec recruiters — not HR, not coaches — are the buyer. Coach market too diffuse for volume. Beth Stewart / Trewstar is next validation.

Result: Enterprise thesis is REAL but NARROWER than assumed. Role lens leads.

PHASE 2: DAYS 30–60

Build and trial the role lens.

Central question: Can we produce a role lens artifact that a retained boutique partner says is obviously better than their current process? Will they trial it on one active search?

Experiment 4: Role Lens Build + Trial

Setup: Design the role lens stakeholder intake. Manually facilitate 2–3 role lens sessions with willing firms. Produce client-facing search briefs in International Style. Measure: time to produce vs. current process, partner satisfaction, client reaction.

GREEN: Partner says “this is better than what we do now” and client receives it positively.

RED: Artifact doesn’t add visible value over their existing brief.

Experiment 5: Candidate Lens in Search Context

Question: When a candidate lens is scored against a role lens for an active search, does it change the recruiter’s evaluation?

Setup: From firms trialing the role lens, offer candidate lenses for 2–3 shortlisted candidates. Run bidirectional scoring. Produce a shortlist comparison.

GREEN: Recruiter says the match report revealed something interviews missed.

Experiment 6: Daily Briefing (Consumer Track)

Retained from v1.1. 10–15 users from lens quality testing. Connect 2–3 sources. Self-hosted n8n pipeline. Daily scored briefing via email.

GREEN: ≥60% changed behavior. >70% daily open rate.

PHASE 3: DAYS 60–90

Validate revenue and defensibility.

Experiment 7: Per-Search Pricing Test

Question: Will a retained boutique pay $2–5K per search for the role lens + candidate lens package?

Setup: Offer per-search pricing to firms that trialed in Phase 2. Track willingness to pay, objections, and what they’d need to see.

GREEN: ≥1 firm commits to paid engagement. Others express intent.

Experiment 8: White-Label Resonance

Question: Does the white-label option (“brand this as your proprietary methodology”) increase adoption willingness?

GREEN: A firm says “if we can brand this, we’d integrate it into our pitch to clients.”

Experiment 9: Coach vs. AI Quality (Retained)

10 AI-only lenses vs. 10 coach-persona lenses. Third-party blind comparison. If no measurable difference, the methodology claim is hollow.

MASTER DECISION (DAY 90)

Three outcomes.

GREEN → Role lens validated. Per-search revenue confirmed. Raise seed ($750K) or bootstrap to profitability. 10–20 lighthouse firms in Year 1.

YELLOW → Consumer lens validated, enterprise thesis unproven. Build consumer intelligence tool. Premium coach lenses ($49–149). Smaller raise ($200–400K) or bootstrap. Defer enterprise.

RED → Core hypothesis wrong. Do not raise money to scale something that doesn’t work at small scale.

Eric Zelman · zelman@gmail.com · Lens Project · April 12, 2026

lens-validation-plan-v2.0 · Post-stress-test revision · CONFIDENTIAL