LENS PROJECT

90-Day Validation Plan

v1.1 | April 2, 2026

Truth discovery, not product development. Every experiment answers a binary question.

OPERATING PRINCIPLE

The Lens Project is currently a hypothesis stack. The business lives or dies on one loop:

Lens → Score → Insight → Behavior Change → Repeat

If any step in this loop fails, the system collapses. The next 90 days test each step. We do not invest in polish, scale, or fundraising until we know the loop works.

What Already Exists (Updated April 2, 2026)

- LensIntake.jsx: ~2200-line React component with live Claude API integration. Full 8-section discovery flow with session persistence. Context upload (5 categories). Single-question guardrail. Deployed on Vercel. — DONE

- v9 job search pipeline: n8n automation scoring real jobs against a real lens daily. Brave Search enrichment. — DONE

- James Pratt coaching persona: Methodology encoded as SKILL.md. In testing with Nathan.

- Role Lens Scorer: R→C direction, 6 dimensions, 9 evaluation modes, Gate Tolerance + Analysis Depth sliders. Deployed on Vercel. — DONE

- Candidate Lens Scorer (C→R): 5 dimensions, dark theme. Deployed on Vercel. — DONE

- Bidirectional Lens System specification: v1.0, role lens schema, matching algorithm, match report, feedback loop, worked example (Eric×LeanData MF:72). — DONE

- Feedback form: Swiss Style, 8 questions, Airtable backend. Deployed on Vercel. — DONE

- Feedback Archive table: qualitative tester discussions (Brendan, Graham, Luis logged). — DONE

- Competitive research: Complete. Jack & Jill, Ashby, Bryq, Harver, Eightfold, ThriveMap mapped. — DONE

- Provisional patent: Filed March 24, 2026 (App #64/015,187, micro entity). Convert by 3/24/27. — DONE

- Prior art search: Complete. No competitor filings on identity-signal matching. — DONE

- Core narrative v1.1: Single-source positioning document with audience routing. — DONE

- IP Summary + Mutual NDA template: Ready. NDAs pending James, Todd, Edie McCarthy.

- 13 testers in Airtable pipeline. — DONE

- Feature branch (session-persistence): 6 commits, UI fixes, guardrails, API error handling. Preview URL live. — DONE

PHASE 1: DAYS 0–30

Validate Core Value

Central question: Is the lens compelling? Does it produce immediate insight? Will people finish it?

Experiment 1: Lens Shock Test

Question: Does the lens feel like a step-function improvement over a resume?

Setup

- Recruit 20–30 users from personal network. Mix: actively searching (10+), employed/exploring (10+), coaches/HR people (5+).

STATUS: 13 testers in pipeline. Warm pipeline: Ravi, Nathan, Edith McCarthy, Brendan McCarthy, Graham, Luis Sampaio + others. Need 7-17 more to hit target.

- Host intake form on Vercel. No account required. Discovery + output. — DONE

STATUS: Deployed at lens-red-two.vercel.app. Feature branch with UI improvements at preview URL.

- Full 8-section discovery. Track time per section, drop-off points.

STATUS: Discovery wired and functional. Timing/drop-off instrumentation not yet built (see Experiment 3).

- After completion, 5 minutes to review, then structured feedback. — DONE

STATUS: Feedback form deployed at lens-feedback.vercel.app with Airtable backend.

Feedback Questions

- Is this a better representation of your professional identity than your resume? (Yes / No / Partially)

- Would you share this with a recruiter or hiring manager? (Yes / No / With edits)

- Did the discovery process surface anything you hadn't articulated before? (Yes / No)

- Which section felt most valuable? Which felt weakest?

- What's missing?

- On a scale of 1–10, how much does this feel like you?

- Freemium pricing reaction: $50/month for daily personalized briefings. Does that feel right? What would need to be true?

Success Criteria

- GREEN: ≥50% “better than resume” AND “would share.” ≥60% surfaced something new. Average “feels like me” ≥7/10.

- YELLOW: 30–50% positive. Feedback points to execution problems (weak sections, generic AI), not concept rejection.

- RED: <30% positive. “Interesting but not useful.” Concept rejected.

Experiment 2: Instant Scoring Insight

Question: Does scoring a real opportunity against the lens produce a “holy shit” moment?

Setup

- Immediately after lens creation, user pastes 3 job postings. Ideally: one good, one unsure, one wrong.

- Score each via Claude API (lens YAML + job description + Brave Search enrichment). — DONE

STATUS: C→R scorer deployed on Vercel. Operational and running daily against Eric's personal lens.

- Show scored results: overall score, dimension breakdown, disqualifier flags, tension notes. — DONE

Success Criteria

- GREEN: ≥50% report surprise or changed thinking. ≥60% scoring matches gut.

- YELLOW: Confirms known feelings but doesn't reveal anything new.

- RED: Feels arbitrary or wrong. Trust breaks immediately.

Experiment 3: Drop-Off Analysis

Question: Where do people disengage, and is it friction or disinterest?

Setup: Instrument each section with timing and completion tracking.

STATUS: Not yet built. Up Next in Lens Plan kanban.

Success Criteria

- GREEN: ≥60% complete all 8 sections. No single section >30% drop-off.

- YELLOW: 40–60% complete. Clear drop-off point is fixable.

- RED: <40% complete. Total time is the barrier.

NEW: Experiment 3b: Enterprise Thesis Validation

Added April 2026. James Pratt (3/30) challenges assumption that companies want precision over volume. Enterprise thesis needs validation with actual hiring leaders, not coaches or AI inference.

Question: Is the Role Lens solving a problem hiring leaders actually have?

Setup

- Edie Hunt call (April 7, 10:30 AM) — first employer-side validation. Has reviewed Lens for Hiring Leaders deck.

- Follow up with Edith McCarthy for recruiter perspective.

- If Edie validates: pursue 2-3 more employer conversations via Todd’s network.

- If Edie does not validate: label enterprise thesis as speculative and defer to Phase 3+.

Success Criteria

- GREEN: ≥2/3 hiring leaders say this solves a real problem and would pay. Strongest for internal mobility.

- YELLOW: Interesting but would not pay. Problem is real, timing/budget barrier.

- RED: “We already know this” or “We want volume, not precision.” No pull.

Phase 1 Decision Gate (Day 30)

| Signal | GREEN | YELLOW | RED |
| --- | --- | --- | --- |
| Lens quality | ≥50% better than resume | 30-50%, execution fixes | <30%, concept rejected |
| Scoring insight | ≥50% surprised/changed | Confirms, doesn't reveal | Feels arbitrary/wrong |
| Completion rate | ≥60% full 8 sections | 40-60%, fixable drop-off | <40%, too much friction |
| Willingness to pay | Unprompted "yes" | "Maybe if..." | "Interesting but no" |
| Enterprise thesis | ≥2/3 would pay (NEW) | Interested, won't pay | No pull |
| DECISION | Proceed to Phase 2 | Fix and retest | Stop or pivot |

PHASE 2: DAYS 30–60

Validate Behavior Change

Central question: Does the daily briefing change how people make decisions? Does a habit form?

Experiment 4: Concierge Daily Briefing

Question: Does a daily scored briefing create a behavior loop?

Setup

- 10–15 users from Phase 1 who completed lenses. Prioritize actively searching.

- Each connects 2–3 sources (help with setup, track friction).

- Self-hosted n8n scoring pipeline daily.

- Briefing delivered via email every morning.

Success Criteria

- GREEN: ≥60% changed behavior. >70% daily open rate. “I look forward to this.”

- YELLOW: Reads but doesn't act differently. Scoring accuracy bottleneck.

- RED: Declining open rates. “Doesn't show me anything Indeed doesn't.”

Experiment 5: Scoring Trust Calibration

Question: When scoring is wrong, does the user correct it or leave?

Setup: Include three score types: clearly right, defensibly ambiguous, known weakness.

Experiment 6: Source Setup Friction Test

Question: Can users connect sources without live help?

Setup: 10 users, written instructions only, no live support.

Success Criteria

- GREEN: ≥60% connect ≥2 sources without help.

- YELLOW: Most default to paste-only. RSS/email too complex.

- RED: <30% connect anything. BYOS model broken.

PHASE 3: DAYS 60–90

Validate Business Viability

Central question: Is there a moat? Is there company demand? Tool or marketplace?

Experiment 7: Coach vs. AI A/B Test

Question: Is coach-facilitated discovery measurably better?

Setup

- 10 AI-only lenses, 10 coach-persona lenses (James Pratt methodology).

- Third-party blind comparison (coach, HR, or recruiter evaluates anonymized pairs).

- Users also compare their own outputs.

Success Criteria

- GREEN: ≥70% blind preference for coach-facilitated. Gap is visible and describable.

- YELLOW: Slight preference, not decisive. Partial moat.

- RED: No meaningful difference. Coach moat doesn't exist.

Experiment 8: Company Role Lens Test

Question: Do companies find value in structured role self-assessment?

NOTE: Contingent on Experiment 3b (enterprise thesis validation). If 3b returns RED, defer this experiment.

Setup

- 5 companies (Todd's network). Free role lens as design partners.

- Manual facilitation (Eric as interviewer). Record sessions.

- If candidate lenses exist, run match simulation.

Success Criteria

- GREEN: ≥3/5 say significantly better than JD, would pay. Match simulation changes evaluation.

- YELLOW: Interesting but wouldn't pay. Value real, timing/budget barrier.

- RED: “We already know this.” No pull.

Master Decision (Day 90)

GREEN → Fundraise. Unfreeze investor deck. Update with real data. Begin $750K raise with traction evidence.

YELLOW → Narrow scope. Build candidate intelligence tool. Premium coach lenses ($49–149). Smaller raise ($200–400K) or bootstrap. Defer company side.

RED → Stop. Core hypothesis wrong. Do not raise money to scale something that doesn't work at small scale.

What to Build Next (Updated April 2, 2026)

- Merge feature/session-persistence branch to production (after current testers complete)

- Instrument discovery form with timing + drop-off tracking (Experiment 3)

- Sign NDAs with James, Todd, Edie McCarthy

- Edie Hunt call — Tuesday April 7, 10:30 AM (Experiment 3b)

- Core narrative v1.2 after Edie call

- Recruit 7–17 more testers to hit 20–30 target

- Send feedback form links as testers complete discovery

Cost to date: Under $100 (Vercel free + Claude API). Time invested: ~60 hours across 3 weeks.

Eric Zelman — Lens Project — April 2, 2026