LENS PROJECT — LAUNCH PLAN

Version 2.0 — March 21, 2026

CONFIDENTIAL

# Phase 1: Validate (Now — April 2026)

Goal: Confirm that the lens document is a better representation of professional identity than a resume, and that the bidirectional scoring system produces actionable signal. Collect structured feedback from 5-10 testers.

## Deliverables

- AI-guided intake form operational (lens-intake.jsx + lens-form.jsx) — DONE

- Role Lens Scorer deployed on Vercel with Gate Tolerance + Analysis Depth sliders — DONE

- Candidate Lens Scorer operational (lens-scorer.jsx) — DONE

- Bidirectional Lens System specification complete (role lens schema, matching algorithm, match report, feedback loop) — DONE

- User testing feedback form with Airtable backend — DONE

- James Pratt coaching persona encoded (SKILL.md) and in testing

- IP Summary filed, Mutual NDA template ready, signed with all collaborators

- Nathan Fierley testing and providing feedback on coaching persona implementation

- Prior art search completed for provisional patent evaluation

## Success Metrics

| Metric | Target |
| --- | --- |
| Testers completing full discovery | 5-10 people |
| 'Feels like you' score (1-10) | Average 7+ |
| 'Better than resume' response | >70% Yes or Partially |
| 'Would share with recruiter' | >50% Yes or With Edits |
| Bidirectional score accuracy | Manual review confirms signal quality on 5+ matches |
| NDAs signed | 4/4 (James, Nathan, Todd, Ravi) |

# Phase 2: Free Tool Launch (May — July 2026)

Goal: Deploy the free lens generation tool publicly. Build an email waitlist for the paid product. Establish the coach referral pipeline. Begin collecting usage data for the feedback loop.

## Deliverables

- Intake form deployed to tide-pool.org (Vercel, static + serverless)

- Role Lens Scorer available as a demo for enterprise conversations

- Email capture for paid product waitlist (Airtable or dedicated ESP)

- Todd Gerspach's network activated for coach referrals

- James Pratt persona live as the first coach channel

- Content marketing: 2-3 LinkedIn posts per week demonstrating lens concepts

- Usage analytics tracking (which sections take longest, where users drop off)

- Feedback loop v1: explicit signals collected (pursued/skipped) on manual basis

- Provisional patent filed if prior art search supports it

## Success Metrics

| Metric | Target |
| --- | --- |
| Lens documents generated | 100+ |
| Completion rate | >60% of users who start |
| Email waitlist signups | 200+ |
| Coach partner inquiries | 3-5 coaches expressing interest |
| Average session time | 25-45 minutes (design target) |

# Phase 3: Paid Product (August — October 2026)

Goal: Connect the lens document to the n8n scoring pipeline. Launch daily briefing emails as a paid subscription ($50/month). Passive monitoring as the retention engine.

## Deliverables

- Generalized scoring pipeline (fork of personal v9 system) accepting any lens document

- Daily briefing email delivery (job alerts + VC portfolio matches + predictive signals)

- Stripe subscription integration ($50/month)

- Passive monitoring: lens governs continuous background scanning

- Feedback loop v2: automated signal collection (pursued/skipped/interviewed/outcome)

- Per-user weight calibration running (learning rate 0.02)

- Lens drift detection active (surfaces when actions diverge from stated preferences)

- 2-3 additional coach personas onboarded

- Enterprise pilot conversations initiated (bidirectional matching demo with Role Lens Scorer)

## Success Metrics

| Metric | Target |
| --- | --- |
| Paying subscribers | 50+ by end of month 3 |
| MRR | $2,500+ |
| Briefing open rate | >50% |
| Churn rate | <10% monthly |
| Feedback signal collection rate | >30% of delivered matches get explicit feedback |
| Coach-facilitated lens quality delta | Measurable improvement vs. self-serve (A/B) |

# Phase 4: Scale (November 2026+)

Goal: Onboard coaches 5-10, launch enterprise role lens product, establish B2B2C revenue, raise seed round on the strength of the data flywheel and coach network moat.

## Deliverables

- Enterprise Role Lens product: companies create role lenses, candidates are scored bidirectionally

- Match Report delivery to both candidates and hiring managers

- Coach onboarding pipeline systematized (recruitment, persona encoding, testing, deployment)

- 5-10 active coach personas with revenue share agreements

- Global model improvement running (anonymized cross-user pattern learning)

- Seed raise ($750K) on demonstrated traction: subscriber count, coach network, data flywheel metrics

- Full-time engineering hire

## Success Metrics

| Metric | Target |
| --- | --- |
| Paying subscribers | 500+ by month 18 |
| ARR | $300K+ |
| Active coach personas | 5-10 |
| Enterprise pilots | 2-3 companies testing Role Lens |
| Seed round | $750K raised |

# Key Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Discovery takes too long | Users drop off before producing a lens | Session persistence, progress saving, 25-45min target, section-by-section completion |
| Self-serve quality too low | Lens documents don't produce accurate scoring | Coach channel as quality tier, A/B measurement, continuous prompt refinement |
| Coach adoption slow | Distribution bottleneck | James Pratt as proof of concept, Todd's network for referrals, revenue share incentive |
| Competitor copies the concept | First-mover advantage erodes | IP protection (NDA, patent path), coach network moat, data flywheel |
| API costs at scale | Margin compression | Haiku for scoring (cheaper), Sonnet for discovery only, caching common patterns |

Eric Zelman — Lens Project — March 21, 2026